June 15 – Sprint Meeting

* Progress of Sprint:
  + Got user account management, admin page, and some comment funnelling features finished
  + The dockerized version of the project is a bit of a hurdle just using node package manager to run the application
    - Luke’s Suggestion: Plugin play docker container for postgres in getting it set up
    - Getting a dockerized backend container for future progress will create an environment for the server
* During this sprint
  + Try to tackle the comment funnel and ideas submission
  + Docker container set up
  + Creating comment funnel set up
  + Changing the ideas to a rating set up
    - Getting an average rating that people can give and display statistics on the ideas
    - Time to live on the top list before the recent activities
  + UI Mock-ups for the Comment Rating
  + ER Diagrams