MyLivingCity  
Project Status Report 4

Sprint 2

|  |  |
| --- | --- |
| Period ending: | May 29 – June 5 |

|  |  |
| --- | --- |
| **Team Name: Team 10/10** | **Number of Units completed** |
| Phuong (Jennifer) Tang-Tran | 1 |
| Joshua Sivertson | 1 |
| Changsin Park | 1 |
|  |  |

|  |  |
| --- | --- |
| **Client:** | Nic LeBlanc |

**At the end of this week:**

|  |  |
| --- | --- |
| Number of units remaining in backlog | 218 |
| Number of units in progress | 11 |
| Number of units in review | 0 |
| Number of units completed this week | 3 |
| Number of new units identified (additional scope) | 0 |

**Describe any tasks that could not be completed and how these is being addressed:**

|  |  |
| --- | --- |
| **Task** | **How is this being addressed?** |
| Docker set up | Hosting the application to be on AWS (EC2) rather than Docker |
|  |  |

**Descripted any tasks that could not be completed and the impact:**

|  |  |
| --- | --- |
| **Task** | **Impact** |
| Docker set up | Has a low impact as we are now working on it locally. |
|  |  |

**Provide a schedule of this week's meetings and a summary.  Include agenda, minutes.**

Monday June 1

* Meeting with the sponsor and people who want to get involved with the project
* 45 minutes

Tuesday June 2

* Meeting with Paul (person who has done the project last year)
* 30 minutes

Wednesday June 3

* Meeting with the team
* Discussing the tasks and understanding the code
* 1 hour

Thursday June 4

* English Check in with Katie
* Discussing the updates of the Team Bio
* 5 minutes
* Capstone Check in with Ben
* Discussing the updates of the Capstone project
* 12 minutes

Friday June 5

* Meeting with sponsor (Nic)
* Discussing the updates of the project
* 40 minutes
* Team meeting
* Assigning tasks for next week
* 1 hour