MyLivingCity   
Project Status Report 6

Sprint 3

|  |  |
| --- | --- |
| Period ending: | June 12 – June 19 |

|  |  |  |
| --- | --- | --- |
| **Team Name: 10/10** | **Number of Units Completed** | **Number of Hours Worked on the English progress report** |
| Phuong (Jennifer) Tang-Tran | 6 | 20 |
| Joshua Sivertson | 11 | 10 |
| Changsin Park | 3 | 3 |

|  |  |
| --- | --- |
| **Client:** | Nic LeBlanc |

**At the end of this week:**

|  |  |
| --- | --- |
| Number of units remaining in backlog | 189 |
| Number of units in progress | 33 |
| Number of units in review | 0 |
| Number of units completed this week | 20 |
| Number of new units identified (additional scope) | 0 |

**Describe any tasks that could not be completed and how these is being addressed:**

|  |  |
| --- | --- |
| **Task** | **How is this being addressed?** |
| Validation | Details were absent on the task / Rescoped |
| Comment Submission Form | Details were absent on the task / Rescoped |
| Sponsor Submission Form | Details were absent on the task / Rescoped |
| Add Time to Live | Details were absent on the task / Rescoped |

**Descripted any tasks that could not be completed and the impact:**

|  |  |
| --- | --- |
| **Task** | **Impact** |
| Validation | **Low:** The task is being delayed to the next week |
| Comment Submission Form | **High:** The task is being delayed to the next week |
| Sponsor Submission Form | **Medium:** The task is being delayed to the next week |
| Add Time to Live | **Low:** Focus is being redirected to the other priority tasks |

**Provide a schedule of this week's meetings and a summary.  Include agenda, minutes.**

